Scrum-Based Requirements Collection Template

Student template for collecting and managing project requirements

| Field | Description |
| --- | --- |
| Course | Informatics for Telecommunications |
| Program | Telecommunication Engineering |
| Project | Centralized Routing System |
| Team name |  |
| Team members | Natalia Silva, Daniel Rueda, Paola Ordoñez |
| Professor | Oscar Mauricio Caicedo Rendon |
| Date | 26/04/2026 |
| Version | 1.0 |

# 1. Product Vision

The purpose of this project is to develop a software-based centralized routing system where router applications communicate with a controller application. The controller receives topology information, computes routes, generates routing tables, and distributes them to routers.

# 2. Product Goal

Develop a centralized routing system in Python composed of a controller and multiple router applications. The controller must compute routing tables from the network topology and send them to the router applications using TCP or UDP and JSON messages.

# 3. Stakeholders

| Stakeholder | Role | Interest |
| --- | --- | --- |
| Professor | Evaluator and project guide | Verify correct application of programming, software engineering, and networking concepts |
| Students | Developers | Design, implement, test, and demonstrate the system |
| Controller application | System component | Compute and distribute routing information |
| Router application | System component | Send local topology information and receive routing tables |
| Network administrator | User | Monitor the network and validate routing behavior |

# 4. User Story Format

Use the following format for each requirement:

As a [type of user], I want [functionality], so that [benefit].

# 5. Functional Requirements Backlog

| ID | User story | Priority | Acceptance criteria | Sprint | Status |
| --- | --- | --- | --- | --- | --- |
| FR-01 | As a router application, I want to register with the controller so that the controller can identify me in the network. | High | The router sends ID, IP, and port. The controller stores the router information. | Sprint 1 | Pending |
| FR-02 | As a router application, I want to send neighbor information to the controller so that the controller can build the network topology. | High | The router sends neighbors and link costs. The controller updates the topology. | Sprint 1 | Pending |
| FR-03 | As a controller, I want to store the network topology so that routing algorithms can be executed. | High | The topology is stored using a graph, dictionary, adjacency list, or JSON file. | Sprint 1 | Pending |
| FR-04 | As a controller, I want to compute shortest paths so that optimized routing tables can be generated. | High | The controller computes best paths from each router to every destination. | Sprint 2 | Pending |
| FR-05 | As a controller, I want to generate a routing table for each router so that each router knows the next hop for every destination. | High | Each table contains destination, next hop, and cost. | Sprint 2 | Pending |
| FR-06 | As a router application, I want to receive my routing table from the controller so that I can make forwarding decisions. | High | The router receives and stores its routing table locally. | Sprint 2 | Pending |
| FR-07 | As a router application, I want to display my routing table so that the administrator can verify the routing information. | Medium | The routing table is shown in the command-line interface. | Sprint 3 | Pending |
| FR-08 | As a network administrator, I want to simulate a link cost change so that I can observe route recalculation. | Medium | The controller recalculates affected routing tables after the update. | Sprint 3 | Pending |
| FR-09 | As a controller, I want to log important events so that system execution can be analyzed. | Low | Registration, topology updates, route computation, and table delivery are logged. | Sprint 3 | Pending |
| FR-10 | As a controller, I wat to validate incoming messages so that incorrect data does not affect the system. | High | The controllers verify that incoming messages are valid JSON, required fields must be present, the IP address must have a valid format, invalid messages are rejected and logged, link costs must be non-negative values, neighbor costs must be numeric values, the system does not crash on invalid input. | Sprint 1 | Pending |
| FR-11 | As a network administrator, I want to visualize the network topology so that I can understand the system. | Medium | The system displays all routers and their connections, link costs between routers are shown, the visualization is available in the command-line interface, and the topology reflects the current network state. | Sprint 3 | Pending |

# 6. Non-Functional Requirements Backlog

| ID | Requirement | Description | Priority | Acceptance criteria |
| --- | --- | --- | --- | --- |
| NFR-01 | Python implementation | The system must be implemented in Python. | High | All main applications are Python programs. |
| NFR-02 | Modularity | Separate controller logic, router logic, communication logic, and routing algorithm logic. | High | Code is organized into modules, classes, or packages. |
| NFR-03 | Command-line execution | The system must be operated from the terminal. | High | Controller and routers can be started from the command line. |
| NFR-04 | JSON messages | Messages between routers and controller must use JSON. | High | All exchanged messages are valid JSON objects. |
| NFR-05 | Reliability | The system should handle invalid messages without crashing. | Medium | Invalid messages generate error responses or logs. |
| NFR-06 | Scalability | The system should support at least four router applications. | Medium | The controller manages four or more routers correctly. |
| NFR-07 | Maintainability | The code should be readable and documented. | Medium | Functions and classes include meaningful names and comments. |
| NFR-08 | Testability | The system should include tests for the main requirements. | Medium | Test cases are documented and executed. |

# 7. Product Backlog

| Backlog ID | Requirement ID | Task | Responsible student | Estimated effort | Sprint | Status |
| --- | --- | --- | --- | --- | --- | --- |
| PB-01 | FR-01 | Implement router registration message | Paola Ordoñez | 3 h | Sprint 1 | Pending |
| PB-02 | FR-01 | Implement controller router registry | Daniel Rueda | 3 h | Sprint 1 | Pending |
| PB-03 | FR-02 | Define JSON format for neighbor information | Natalia Silva | 2 h | Sprint 1 | Pending |
| PB-04 | FR-03 | Implement topology data structure | Daniel Rueda | 6 h | Sprint 1 | Pending |
| PB-05 | FR-04 | Implement Dijkstra algorithm | Natalia Silva | 8 h | Sprint 2 | Pending |
| PB-06 | FR-05 | Generate routing table for each router | Paola Ordoñez | 4 h | Sprint 2 | Pending |
| PB-07 | FR-06 | Send routing table from controller to router | Paola Ordoñez | 6 h | Sprint 2 | Pending |
| PB-08 | FR-07 | Display routing table in router CLI | Natalia Silva | 2 h | Sprint 3 | Pending |
| PB-09 | FR-08 | Simulate link cost change | Daniel Rueda | 5 h | Sprint 3 | Pending |
| PB-10 | FR-09 | Add event logging | Paola Ordoñez | 3 h | Sprint 3 | Pending |
| PB-11 | FR-10 | Validate incoming messages in controller | Natalia Silva | 5 h | Sprint 1 | Pending |
| PB-12 | FR-11 | Display network topology in CLI | Daniel Rueda | 3 h | Sprint 3 | Pending |

# 8. Sprint Planning Template

| Field | Description |
| --- | --- |
| Sprint number | 1 |
| Sprint goal | Build the basic communication and topology structure of the system. |
| Start date | 27/04/2026 |
| End date | 13/05/2026 |
| Team members | Natalia Silva, Daniel Rueda, Paola Ordoñez |

| Task ID | Requirement ID | Task description | Responsible | Estimated time | Status |
| --- | --- | --- | --- | --- | --- |
| T-01 | FR-01 | Implement router registration | Daniel Rueda | 3 h | Pending |
| T-02 | FR-02 | Implement controller router registry | Daniel Rueda | 3 h | Pending |
| T-03 | FR-03 | Define JSON format for neighbor information. | Paola Ordoñez | 2 h | Pending |
| T-04 | FR-04 | Implement topology data structure | Natalia Silva | 6 h | Pending |
| T-05 | FR-11 | Validate incoming messages in controller | Paola Ordoñez | 5 h | Pending |

| Field | Description |
| --- | --- |
| Sprint number | 2 |
| Sprint goal | Develop routing logic and routing table generation. |
| Start date | 14/05/2026 |
| End date | 27/05/2026 |
| Team members | Natalia Silva, Daniel Rueda, Paola Ordoñez |

| Task ID | Requirement ID | Task description | Responsible | Estimated time | Status |
| --- | --- | --- | --- | --- | --- |
| T-06 | FR-05 | Implement Dijkstra algorithm | Natalia Silva | 8 h | Pending |
| T-07 | FR-06 | Generate routing table for each router | Paola Ordoñez | 4 h | Pending |
| T-08 | FR-07 | Send routing table from controller to router. | Daniel Rueda | 6 h | Pending |

| Field | Description |
| --- | --- |
| Sprint number | 3 |
| Sprint goal | Add visualization, interaction, and system improvements. |
| Start date | 28/05/2026 |
| End date | 05/06/2026 |
| Team members | Natalia Silva, Daniel Rueda, Paola Ordoñez |

| Task ID | Requirement ID | Task description | Responsible | Estimated time | Status |
| --- | --- | --- | --- | --- | --- |
| T-09 | FR-08 | Display routing table in router CLI. | Natalia Silva | 2 h | Pending |
| T-10 | FR-09 | Simulate link cost change | Paola Ordoñez | 5 h | Pending |
| T-11 | FR-10 | Add event logging. | Daniel Rueda | 3 h | Pending |
| T-12 | FR-12 | Display network topology in CLI | Daniel Rueda | 3 h | Pending |

# 9. Definition of Done

| Criterion | Completed? |
| --- | --- |
| The functionality is implemented in Python |  |
| The code was tested successfully |  |
| Expected input and output were documented |  |
| Acceptance criteria were met |  |
| The code was integrated with the rest of the system |  |
| The functionality was demonstrated to the professor |  |